Safety Plan Lane Assistance
Document Version: [Version]
Template Version 1.0, Released on 2017-06-21

# Document history
[Instructions: Fill in the date, version and description fields. You can fill out the Editor field with your name if you want to do so. Keep track of your editing as if this were a real world project.

For example, if this were your first draft or first submission, you might say version 1.0. If this is a second submission attempt, then you'd add a second line with a new date and version 2.0]

Date	Version	Editor	Description
2018-09-22	1.0	Rob Poyck	First iteration

# Table of Contents
[Instructions: We have provided a table of contents. If the table of contents is not showing up correctly in your word processor of choice, please update it. The table of contents should show each section of the document and page numbers or links. Most word processors can do this for you. In Google Docs, you can use headings for each section and then go to Insert > Table of Contents. Microsoft Word has similar capabilities]

# Introduction

### Purpose of the Safety Plan
[Instructions: Answer what is the purpose of a safety plan?]
The safety plan gives an overview of how the team is going to achieve a safe system. It grants the possibility to externally audit the functional safety design process. An audit may be followed by a safety assessment, used to determine if the decisions made and steps taken achieve appropriate safety.
Documentation also provides a reference when modifying a system.
It helps in proving that best practices have been followed if there has been a safety issue in the field.

## Scope of the Project
[Instructions: Nothing to do here. This is for your information.]

For the lane assistance project, the following safety lifecycle phases are in scope:

Concept phase
Product Development at the System Level
Product Development at the Software Level

The following phases are out of scope:

Product Development at the Hardware Level
Production and Operation

## Deliverables of the Project
[Instructions: Nothing to do here. This is for your information.]

The deliverables of the project are:

Safety Plan
Hazard Analysis and Risk Assessment
Functional Safety Concept
Technical Safety Concept
Software Safety Requirements and Architecture

# Item Definition

[Instructions:

REQUIRED

Discuss these key points about the system:

What is the item in question, and what does the item do?

What are its two main functions? How do they work?

Which subsystems are responsible for each function?

What are the boundaries of the item? What subsystems are inside the item? What elements or subsystems are outside of the item?

OPTIONAL
Optionally, include information about these points as well. These were not included in the lectures, but you might be able to find this information online:
- Operational and Environmental Constraints. This could especially be limited to camera performance; lane lines are difficult to detect in snow, fog, etc
- Legal requirements in your country for lane assistance technology
- National and International Standards Related to the Item
- Records of previously known safety-related incidents or behavioral shortfalls

]

# Goals and Measures
## Goals
[Instructions:
Describe the major goal of this project; what are we trying to accomplish by analyzing the lane assistance functions with ISO 26262?]
## Measures
[Instructions:
Fill in who will be responsible for each measure or activity. Hint: The lesson on Safety Management Roles and Responsibilities.

The options are:
All Team Members
Safety Manager
Project Manager
Safety Auditor
Safety Assessor
]

Measures and Activities	Responsibility	Timeline
Follow safety processes		Constantly
Create and sustain a safety culture		Constantly
Coordinate and document the planned safety activities		Constantly
Allocate resources with adequate functional safety competency		Within 2 weeks of start of project
Tailor the safety lifecycle		Within 4 weeks of start of project
Plan the safety activities of the safety lifecycle		Within 4 weeks of start of project
Perform regular functional safety audits		Once every 2 months
Perform functional safety pre-assessment prior to audit by external functional safety assessor		3 months prior to main assessment
Perform functional safety assessment		Conclusion of functional safety activities

# Safety Culture
[Instructions:
Describe the characteristics of your company's safety culture. How do these characteristics help maintain your safety culture. Hint: See the lesson about Safety Culture
]
The characteristics of the safety culture include:
- High priority: safety has the highest priority among competing constraints like cost and productivity
- Accountability: processes ensure accountability such that design decisions are traceable back to the people and teams who made the decisions
- Rewards: the organization motivates and supports the achievement of functional safety
- Penalties: the organization penalizes shortcuts that jeopardize safety or quality
- Independence: teams who design and develop a product are independent from the teams who audit the work
- Well defined processes: company design and management processes are clearly defined
- Resources: projects have necessary resources including people with appropriate skills
- Diversity: intellectual diversity is sought after, valued and integrated into processes
- Communication: communication channels encourage disclosure of problems
The organization has a quality management system in place that complies with quality management standard ISO 9001.

# Safety Lifecycle Tailoring
[Instructions:
Describe which phases of the safety lifecycle are in scope and which are out of scope for this particular project. Hint: See the Intro section of this document
]
# Roles
[Instructions:
This section is here for your reference. You do not need to do anything here. It is provided to help with filling out the development interface agreement section.
]

Role	Org
Functional Safety Manager- Item Level	OEM
Functional Safety Engineer- Item Level	OEM
Project Manager - Item Level	OEM
Functional Safety Manager- Component Level	Tier-1
Functional Safety Engineer- Component Level	Tier-1
Functional Safety Auditor	OEM or external
Functional Safety Assessor	OEM or external

# Development Interface Agreement

[Instructions:
Assume in this project that you work for the tier-1 organization as described in the above roles table. You are taking on the role of both the functional safety manager and functional safety engineer.

Please answer the following questions:

What is the purpose of a development interface agreement?

What will be the responsibilities of your company versus the responsibilities of the OEM? Hint: In this project, the OEM is supplying a functioning lane assistance system. Your company needs to analyze and modify the various sub-systems from a functional safety viewpoint.
]
The DIA delineates the design responsibilities between the OEM and tier 1 supplier or the tier 1 and tier 2 supplier. A DIA is included because:
- Avoid disputes during the planning and development of a product
- Liability definition
- Clarity who should fix the safety issue - If there is a safety issue after coming to the market there is a clear distinction of the responsibilities for fixing.

# Confirmation Measures

[Instructions:
Please answer the following questions:

1. What is the main purpose of confirmation measures?
2. What is a confirmation review?
3. What is a functional safety audit?
4. What is a functional safety assessment?
]

The main purpose of confirmation measures is to make sure:
- that a functional safety project conforms to ISO 26262
- that the project really does make the vehicle safer.
This is achived by checking three things:
- If processes comply with the functional safety standard
- Project execution is following the safety plan
- Design really does improve safety
The confirmation measures consist of three steps/actions:
- Confirmation review
  - Ensures that the project complies with ISO 26262. As the product is designed and developed, an independent person would review the work to make sure ISO 26262 is being followed.
- Functional safety audit
  - Checking to make sure that the actual implementation of the project conforms to the safety plan is called a functional safety audit.
- Functional safety assessment
  - Confirming that plans, designs and developed products actually achieve functional safety is called a functional safety assessment.

A safety plan could have other sections that we are not including here. For example, a safety plan would probably contain a complete project schedule.

There might also be a "Supporting Process Management" section that would cover "Part 8: Supporting Processes" of the ISO 26262 functional safety standard. This would include descriptions of how the company handles requirements management, change management, configuration management, documentation management, and software tool usage and confidence.

Similarly, a confirmation measures section would go into more detail about how each confirmation will be carried out.